HiveCliq (Pty) Ltd

shawn@hivecliq.com  ·  +27 83 460 3414  ·  www.hivecliq.com

META / WHATSAPP HANDOVER REQUEST

| To: | Karl (imappliedseo · n8n admin) |
| --- | --- |
| From: | Shawn Lochner · HiveCliq |
| Re: | Hi-Service Gas WhatsApp ordering rebuild |
| Date: | 22 May 2026 |
| Status: | Active — awaiting action |

Hi Karl,

We’re rebuilding the Hi-Service Gas WhatsApp ordering bot. The new system runs at hiservice.store (PHP + MySQL on cPanel) and replaces the existing n8n flow on n8n.imappliedseo.com. The old n8n stays running unchanged during the build — only the Meta side of the connection is shared.

Cutover plan: TEST phase first (Meta sandbox, no impact on n8n or live customers), then LIVE switchover once everything passes UAT. Old n8n stays on standby for 7 days post-cutover as rollback.

The blocker right now is that the Hi-Service Business Manager only allows one system user (unverified BM limit), and that slot is already used by the n8n bot. We don’t want to delete that — n8n must keep running. The fix is to reuse the same system user, but generate a second, independent token off it scoped to our new app and WABA. Tokens are independent — generating one doesn’t affect any other.

This doc lays out what we need from you, broken into TEST phase (now) and LIVE phase (after sign-off). You can either give me Admin on the Business Manager so I self-serve, OR do the work yourself and hand me the values — your call.

# TLDR — what we need

### TEST PHASE (now)

A permanent System User access token, generated off the existing system user, scoped to the Hi-Service Orders app + the sandbox Test WhatsApp Business Account WABA, with scopes whatsapp_business_messaging + whatsapp_business_management, expiry NEVER.

### LIVE PHASE (after UAT sign-off)

The same kind of token but scoped to the LIVE WABA + the real Hi-Service phone number (063 693 5532) once it’s added/verified on the LIVE WABA.

# Two ways to help — pick whichever is easier for you

## Option A · Give me Admin on the Business Manager

Easiest for you. I do all the asset assignment and token generation myself, no further involvement needed from your side after the first 2 minutes.

Steps for you:

- Open https://business.facebook.com/settings

- Confirm top-left dropdown is the Hi-Service business

- Left sidebar: Users → People → + Add

- Email: shawn@hivecliq.com

- Role: Admin (Business)

- Click "Next" / "Send invite"

I’ll get the email, accept, and handle the rest. The n8n system user stays exactly as you left it.

## Option B · You do the work, hand me the values

More effort for you, but no permission changes to your BM. Do the four steps below for TEST PHASE, then send me the four highlighted values via secure channel (Signal / encrypted email / Slack DM — NOT WhatsApp or plain email).

# TEST phase — what needs to happen on Meta (if Option B)

Context: The Hi-Service Orders app already exists in your Business Manager. The sandbox Test WhatsApp Business Account WABA (id 1357146642926345) and the Meta-provisioned test phone number +1 555-629-8543 (phone id 1150442781486556) are already provisioned. Webhook URL + verify token already registered. Only the token is missing.

## Step 1 — Find the existing system user

- Open https://business.facebook.com/settings

- Users → System users

- Click into the existing n8n system user (whatever it’s named)

- Confirm role: Admin (if it’s Employee, we’d need an Admin-role user)

## Step 2 — Add Hi-Service assets to that system user

On the system user’s detail page, the Assigned Assets section probably shows the old n8n WABA + old n8n app. Leave those alone. ADD these:

### Asset 1 — WhatsApp Account

- Click + Add assets

- Left column: WhatsApp Accounts

- Middle column: tick Test WhatsApp Business Account (id 1357146642926345)

- Right column: toggle ON Full control (or both Manage WhatsApp Business Account AND Manage phone numbers and messages)

- Save changes

### Asset 2 — App

- Click + Add assets again

- Left column: Apps

- Middle column: tick Hi-Service Orders

- Right column: toggle ON Full control (or both Develop App AND Manage app)

- Save changes

WARNING — DO NOT remove or modify the existing n8n WABA / app assignments. That would break the live n8n bot. Only ADD the two new Hi-Service assets alongside what’s already there.

## Step 3 — Generate the new token

Still on the system user’s detail page:

- Click Generate New Token

- App dropdown: Hi-Service Orders (NOT the existing n8n app — make sure)

- Token expiration: Never

- Permissions tick: whatsapp_business_messaging AND whatsapp_business_management

Leave everything else unticked. Do NOT tick catalog_management.

- Click Generate Token

## Step 4 — Send me the values

Meta shows the token ONCE with a Copy button. Click it (don’t triple-click + Cmd-C — keyboard selection can inject invisible line breaks that Meta’s API silently rejects).

Send these four values via secure channel (Signal / encrypted email / Slack DM):

- 1. The token string itself (starts with EAA, ~200–300 chars)

- 2. The system user name (so I know which one to expect on Meta’s audit logs going forward)

- 3. The Hi-Service Orders App ID (visible at top of the app’s dashboard at developers.facebook.com)

- 4. The App Secret (App Settings → Basic → "Show" next to App Secret)

Numbers 3 and 4 are probably the same as what you set up originally — I just need to confirm what’s in our .env matches. Token (1) is the only thing that’s actually new.

# LIVE phase — what we’ll need later (FYI, not needed yet)

This kicks in only after UAT passes on the test setup. Probably 1–2 weeks from now. Listing it here so you can plan ahead.

## Choice — WABA strategy for live

Two paths, your preference:

### Path 1 · Same WABA, add real phone number to it

- On the existing Test WhatsApp Business Account WABA, click Add phone number

- Enter Hi-Service’s real number: 063 693 5532

- Meta sends a verification code via SMS or voice call to that number — someone at Hi-Service answers, reads the code, enters it in Meta

- The same WABA now has BOTH the test phone (+1 555-629-8543) and the real Hi-Service phone (063 693 5532) attached

- We then generate a new token (or update the existing one) to send from the real phone instead of the test one

Pros: simplest, one WABA, one token swap. Cons: messages history mixed, sandbox WABA name "Test WhatsApp Business Account" stays visible in some Meta UIs.

### Path 2 · New dedicated production WABA

- In the Hi-Service Orders app, create a fresh WABA called Hi-Service Gas

- Add 063 693 5532 to it, verify the same way

- Assign the new WABA as an asset to the system user

- Generate a new live token scoped to the new WABA

Pros: clean separation, professional WABA name shown to customers. Cons: more clicks, must remember to update the .env with new IDs.

Recommendation: Path 1 for speed, Path 2 if Hi-Service wants the WABA name to read "Hi-Service Gas" publicly.

Either way, what you’d send us at cutover:

- The new live token (or updated scope, depending on path)

- The Phone Number ID for 063 693 5532 (Meta assigns this once the number is verified — visible in API Setup)

- The Production WABA ID (if Path 2)

## Business verification (future-proofing)

Unverified BMs are capped at 1 system user + can only message 5 test-listed recipients. Verified BMs unlock:

- 10+ system users

- Unlimited message recipients

- WhatsApp business profile features

- "Verified Business" badge

Verification requires submitting business docs (CIPC registration, proof of address, etc.) to Meta. Takes 1–7 days to approve.

Not urgent for Hi-Service short-term — we can run on the 5-recipient cap during initial soft launch — but worth flagging. Hi-Service management decides when to trigger this, you and I just need to know it’s available.

# Credentials we need — quick reference

| Field | Test phase | Live phase |
| --- | --- | --- |
| META_APP_ID | confirm | unchanged |
| META_APP_SECRET | confirm | unchanged |
| META_PHONE_NUMBER_ID | confirm | NEW (real number) |
| META_WABA_ID | confirm | confirm or NEW (path-dependent) |
| META_SYSTEM_USER_TOKEN | NEW | NEW (re-scoped) |
| META_VERIFY_TOKEN | already set | unchanged |

All values get pasted into our admin panel at https://hiservice.store/admin/connections.php which writes them to a chmod 600 .env file outside the docroot. No values ever live in code or git.

# What this unlocks

### Once the test token is in

- Inbound WhatsApp to +1 555-629-8543 logs to our conversations table (already works — webhook is verified)

- Outbound replies via Graph API start working (currently 401 on the dead temp token)

- End-to-end loop test: send hi → bot echoes back within 5 sec

- Then we build the state machine routing + Xero invoice + driver notification flow on top

### Once the live token is in (post-UAT)

- Customers WhatsApp the real number, bot replies

- Cutover: switch Meta webhook destination from n8n to hiservice.store

- n8n stays on standby for 7 days

- n8n decommissioned once stable

Shawn Lochner

Founder · HiveCliq (Pty) Ltd

shawn@hivecliq.com  ·  +27 83 460 3414  ·  www.hivecliq.com

### Secure channel for sending the token

- Signal: +27 83 460 3414

- OR encrypted email (PGP available on request)

- OR direct paste into the Hi-Service admin panel yourself at https://hiservice.store/admin/connections.php (I can give you admin login — just ask)

Reply when done — I’ll run an immediate 4-endpoint Graph API probe to verify the token works before we test any real WhatsApp message.

Thanks Karl — this unblocks the whole next phase.